SUBMITTED BY:

Ali Hassan : 09-131242-017

Muhammad Zakir: 09-131242-071

DATE:7-5-2026

CLASS: BSE-4A

SUBMITTED TO: Engr. Aamir Sohail

Operating System

Lab

Project Proposal

SONIC SHADOW: Acoustic Air-Gap Data

Exfiltration System

1.   Project Overview

SonicShadow is an acoustic data exfiltration tool that demonstrates a real-world cybersecurity attack on air-gapped systems. The project proves that a computer with no internet connection — called an air-gapped system — can still have its data stolen using nothing but its built-in speakers and a nearby smartphone microphone.

The tool encodes text data into ultrasonic sound waves at frequencies of 18,000 to 19,000 Hz — completely silent to human ears — and plays them through the laptop speakers. A receiver script running on a second device listens via microphone, applies Fast Fourier Transform (FFT) signal processing, and reconstructs the original message character by character in real time.

tic

2.   Objective

- To understand how the Operating System interacts with low-level audio hardware drivers (ALSA / Windows Audio API).

- To implement Binary Frequency Shift Keying (BFSK), a digital signal encoding technique, entirely in Python.

- To apply Fast Fourier Transform (FFT) for real-time frequency analysis and decoding.

- To use OS-level file system monitoring (watchdog library) to auto-trigger data transmission on file change.

- To build a live spectrogram visualiser showing hidden data moving through inaudible frequency bands.

3.   Problem Statement

In cybersecurity, air-gapped computers — machines with no network connection — are considered the most secure. Banks, military systems, and nuclear facilities rely on physical isolation as their last line of defence. The common assumption is: no internet = no attack.

SonicShadow challenges this assumption by creating a covert data channel using only sound. Since laptop speakers and smartphone microphones both operate in the ultrasonic range (up to 20,000 Hz), data can be transmitted silently across a desk without any network, Bluetooth, or cable — bypassing every traditional security control. This is an active area of academic research published by Ben-Gurion University, Israel.

4.   System Architecture

4.1   Transmitter Component

A Python script runs on the target laptop. It monitors a specified file using OS file system hooks. When the file is modified, it reads the contents, converts each ASCII character into 8 binary bits, and maps each bit to a specific ultrasonic frequency tone. These tones are played sequentially through the system speakers using PyAudio, which interfaces directly with the OS audio driver.

4.2   Receiver Component

A Python script runs on a second device (smartphone or another laptop). It captures raw microphone input in 100-millisecond chunks, applies FFT on each chunk to identify the dominant frequency above 15 kHz, and maps that frequency back to a binary bit. Bits are assembled into bytes, bytes into characters, printing the decoded message in real time.

4.3   BFSK Protocol Definition

| Signal | Frequency / Value |
| --- | --- |
| Sync Marker (Start/End) | 17,500 Hz |
| Binary Bit 0 | 18,000 Hz |
| Binary Bit 1 | 19,000 Hz |
| Bit Duration | 100 ms per tone |
| Frequency Tolerance | ± 250 Hz |
| Transmission Speed | ~80 bits per second (approx. 10 chars/sec) |

5.   Operating System Concepts Covered

| OS Concept | Tool / API | Application in Project |
| --- | --- | --- |
| Audio Subsystem | PyAudio / ALSA | Play raw waveforms directly through OS audio driver stack |
| Digital Signal Processing | SciPy FFT | Convert microphone audio chunks into frequency components for decoding |
| Binary Encoding | NumPy | Map each ASCII character to 8 frequency-based tones (BFSK) |
| Buffer Management | PyAudio stream | Maintain precise 100ms tone timing to prevent bit-drop and jitter |
| File System Monitoring | watchdog library | Detect file modifications via OS inotify hooks and trigger transmission |
| CPU Scheduling | os.nice() / priority | Request elevated process priority for steady audio output timing |

6.   Technology Stack

| Library / Tool | Purpose |
| --- | --- |
| Python 3.10+ | Core programming language for both transmitter and receiver |
| NumPy | Generate precise sine-wave tones for each binary bit |
| SciPy (FFT) | Analyse microphone input and identify dominant frequencies |
| PyAudio | Interface with OS audio drivers for speaker output and mic input |
| watchdog | Monitor the file system for changes at the OS kernel level |
| Matplotlib | Real-time spectrogram waterfall visualisation (glowing display) |
| rich | Dark-themed live terminal dashboard and progress display |

7.   Development Timeline

| Phase | Days | Deliverable |
| --- | --- | --- |
| Phase 1 | Day 1 – 3 | BFSK encoder: text to tones to audio output via PyAudio |
| Phase 2 | Day 4 – 6 | FFT decoder: live mic input to bits to reconstructed text |
| Phase 3 | Day 7 – 8 | Shift to ultrasonic range (18–19 kHz); cross-device test |
| Phase 4 | Day 9 – 10 | Real-time spectrogram UI — glowing waterfall display |
| Phase 5 | Day 11 – 12 | File system monitor integration — auto-trigger on change |
| Phase 6 | Day 13 – 14 | Error correction, sync headers, demo polish, documentation |

8.   Hardware Used

| Hardware | Details |
| --- | --- |
| Transmitter | Dell Inspiron 7460 — Intel Core i7 7th Gen, 8 GB RAM (speakers verified to output 19.6 kHz) |
| Receiver | Honor 90 Lite smartphone (microphone verified to detect the 18–20 kHz range) |
| Extra Hardware | None required — project runs entirely on existing devices |
| OS | Windows 10/11 on transmitter laptop |

9.   Expected Outcomes

- A working transmitter that silently exfiltrates a text file over ultrasonic audio through laptop speakers.

- A working receiver that decodes the transmission and reconstructs the message in real time on a second device.

- A live spectrogram display showing data moving visually through the 18–19 kHz frequency band.

- File system monitor that auto-triggers transmission whenever a target file is modified.

- Live demo: type a message on the laptop — it appears character by character on a phone one metre away, in complete silence.

- Full documentation covering BFSK protocol design, FFT theory, and OS integration points.

10.   Academic References

- Guri, M. et al. (2018). MOSQUITO: Covert ultrasonic communications between air-gapped computers. Ben-Gurion University of the Negev.

- Guri, M. et al. (2017). AIR-JUMPER: Covert air-gap attack using infrared CCTV. Ben-Gurion University.

- Guri, M. et al. (2016). FANSMITTER: Acoustic data exfiltration from air-gapped computers. Ben-Gurion University.